RECESS  •  BUILD DOCUMENT

# Implementation Blueprint

Version 1.0.0

100% offline. Local-first. Build-ready.

North Star Just stand up.

Purpose
Define the smallest coherent Recess v1, the engineering boundaries that protect its philosophy, and the exact order in which it should be built.

| # Status | # Internal Beta |
| --- | --- |
| # Version | # 1.2.0 |
| # Owner | # Chris Robinson |
| # Project | # Recess |
| # Last Updated | # 2026-07-19 |
| # Related | # 05 Domain Model, 06 Core Architecture, 07 Technical Design, 08 Data Layer, 09 Application Services |

# 1. Executive Build Decision

Recess v1 is a fully offline Flutter application. Every core capability works without an account, network connection, server, cloud service, or remote model. The implemented build proves one behavior: Recess can interrupt inertia without becoming another system the user has to manage.

## Definition of v1

One local installation and one active work schedule.

Timezone-aware local notification planning and startup reconciliation.

A bounded, validated local JSON exercise catalog.

Bell responses: Start Recess, Give me a minute, After this, and Rain check.

One persisted RecessSession lifecycle with one exercise assignment.

Today progress derived from stored session facts.

No account, cloud, sync, social layer, organization model, analytics, or remote AI.

## Non-negotiable product constraints

Rain check remains intentional and neutral; Recess uses no failure, guilt, compliance, or streak language.

Core behavior remains usable when notification permission is denied.

Session state and exercise assignment remain authoritative across duplicate taps and restart.

The MVP remains intentionally small and fully offline.

# 2. Delivery Scope

## Implemented in scope

Flutter Material 3 shell with GoRouter routes for onboarding, Home, Bell response, and Recess.

Riverpod dependency composition, application actions, and asynchronous read providers.

Drift/SQLite schema v3 with forward migration from v1/v2.

Onboarding work-window persistence and post-onboarding notification rationale/permission request.

Daily Bell cadence, one-shot deferrals, Rain check, active-session resume, completion, and notification reconciliation.

Local exercise engine with validated launch catalog, indoor default filtering, random selection, and persisted immediate-repeat prevention.

Large-text-safe scrolling, pending-action disabling, and user-friendly error states.

## Explicitly out of scope

Authentication, accounts, cloud backup, multi-device sync, web services, or remote push.

Employer dashboards, team analytics, surveillance, telemetry, or population reporting.

Generated plans, remote AI, conversational coaching, or medical recommendations.

Social feeds, challenges, competition, achievements, streaks, or leaderboards.

Settings, exercise browser/editor, favorites, recommendations, location, calendar, weather, and wearables.

# 3. Architecture Baseline

The implemented architecture is a small Flutter application with Riverpod composition and state, GoRouter navigation, application services outside widgets, Drift/SQLite persistence, a validated asset repository, and a platform notification adapter.

## Dependency rule

Widgets depend on Riverpod providers and typed application actions. RecessActions coordinates provider invalidation. RecessSessionService and ExerciseService own behavior. RecessDatabase, AssetExerciseRepository, and NotificationService own infrastructure details.

## Implemented module map

| Module | Primary contents |
| --- | --- |
| app.dart | MaterialApp, GoRouter, notification stream, cold-launch restoration |
| core/providers.dart | Riverpod composition, read providers, RecessActions facade |
| core/session_service.dart | Lifecycle, cadence reconciliation, exercise assignment |
| core/database.dart | Schema v3, migration, guarded writes, Today progress |
| core/notifications.dart | Permission, deterministic local notifications, timezone, tap payloads |
| exercises/* | Typed exercise model, JSON repository, selection service |
| features/* | Onboarding, Home, Bell response, and Recess presentation |

# 4. Technology Decision Record

| Decision | Implemented baseline |
| --- | --- |
| Platforms | Flutter Android and iOS platform projects |
| Language / UI | Dart and Flutter Material 3 |
| State / composition | flutter_riverpod 2.x |
| Navigation | go_router 14.x |
| Database | Drift 2.x over native SQLite |
| Notifications | flutter_local_notifications with timezone and flutter_timezone |
| Exercise content | Bundled assets/exercises.json |

The technology gate is resolved. These choices are implemented and no longer pending.

# 5. Runtime Composition

| Contract | Implementation | Responsibility |
| --- | --- | --- |
| BellNotifications | NotificationService | Schedule, cancel, deliver, permission-check, and decode taps |
| ExerciseCatalog | AssetExerciseRepository | Load and validate local content |
| ExerciseService | ExerciseService | Filter and randomly select without an immediate repeat |
| Session application service | RecessSessionService | Reconcile and transition the single lifecycle |
| Application facade | RecessActions | Expose commands and invalidate Riverpod queries |
| Persistence | RecessDatabase | Schema, migration, facts, and derived progress |

# 6. Bell Behavior Specification

| User choice | Implemented action | Result |
| --- | --- | --- |
| Start Recess | Start the existing scheduled/deferred session and assign one exercise | Active Recess; later entry reads Resume Recess |
| Give me a minute | Persist fiveMinutes and schedule one return in 5 minutes | Deferred once; normal cadence remains scheduled |
| After this | Persist afterThis and schedule one return in 15 minutes | Deferred once; normal cadence remains scheduled |
| Rain check | Persist rainChecked and resume cadence | Neutral outcome; no failure or make-up Bell |

## Rules

A returned deferred Bell offers Start Recess or Rain check only.

Every payload resolves an existing session ID; invalid or terminal IDs fail safely.

A scheduled, deferred, or active lifecycle is unique at the database layer.

Cadence survives ignored notifications and is reconciled on startup.

## Deterministic notification identity

Notification IDs are fixed by purpose: immediate test Bell 1, normal cadence 100, and deferred Bell 200. Scheduling cancels the same ID before replacement. Cadence repeats daily at the configured local Bell time; deferral remains one-shot.

# 7. Data and State Rules

| Persist | Derive at read time |
| --- | --- |
| Work start/end and onboarding completion | Bell midpoint and next local occurrence |
| Session status and lifecycle timestamps | Today started/completed/Rain check counts |
| Deferral type | Whether deferral actions remain available |
| Assigned exercise ID | Exercise presentation from the local catalog |

## RecessSession lifecycle

scheduled to deferred to active to completed is not a mandatory chain: scheduled/deferred may become active or rainChecked, and active may become completed. Deferred cannot defer again. completed and rainChecked are terminal. Every command is a guarded update on the same persisted row.

## Time rules

Work-window and Bell calculations use local Dart DateTime values and local calendar-day boundaries.

Notification scheduling converts the requested wall-clock time into the device timezone.

Next-day calculation constructs the next local calendar date, preserving wall-clock intent across daylight-saving transitions.

# 8. Startup and Recovery

Initialize timezone and notification callbacks without requesting permission.

Open the database and apply schema v3 migration idempotently.

Consume a valid cold-launch notification payload once; otherwise restore the single open lifecycle.

Reschedule pending cadence/deferral, or restore active state and its existing exercise assignment.

Route onboarding or Home; invalid payloads and notification denial do not block the application.

## Recovery cases

| Condition | Implemented behavior |
| --- | --- |
| First launch | Onboarding precedes rationale and permission request |
| Ignored cadence Bell | Daily cadence remains registered |
| Ignored deferred Bell | One-shot reminder expires; normal daily cadence remains |
| Duplicate notification tap | Existing session is reused; terminal/active payload is ignored |
| App killed during active Recess | Home offers Resume Recess with the original exercise |
| Legacy active v2 row | One exercise is assigned idempotently during restoration |
| Permission denied/revoked | Platform effect returns false; UI explains that Recess remains usable |

# 9. First Vertical Slice

Complete. A new user configures a local work window, receives or rings a Bell, chooses a response, completes one assigned exercise, and sees Today progress derived from the persisted lifecycle.

## Implemented sequence

Flutter shell, platform projects, dependency composition, and local database.

Onboarding, schedule persistence, local notification gateway, and Bell response.

Single RecessSession lifecycle, Rain check semantics, and Today progress.

Validated local exercise catalog, selection service, and persisted assignment.

Startup reconciliation, Resume Recess, permission truthfulness, duplicate-action protection, and accessible scrolling.

## Acceptance status

Offline product spine: complete.

Duplicate session and exercise assignment protection: complete.

Automated lifecycle, migration, progress, and exercise-engine coverage: complete.

Representative physical-device beta matrix: Post-Beta Backlog.

# 10. Build Phases

| Phase | Status | Evidence |
| --- | --- | --- |
| 0 - Foundation | Complete | Flutter scaffold, platform files, analysis/test commands |
| 1 - Local core | Complete | Schema v3, migration, local catalog |
| 2 - Product spine | Complete | Onboarding, Bell actions, Recess completion, Home progress |
| Sprint 2 - Exercise and recovery | Complete | Exercise assignment, reconciliation, Resume Recess |
| Beta hardening | Complete | Permission timing, truthful outcomes, duplicate-tap guard, accessible scrolling |
| Internal Beta | Current | Device acceptance, packaging, and defect resolution |

# 11. Testing Strategy

| Suite | Current automated coverage |
| --- | --- |
| Models | Work schedule boundaries, midpoint, Today progress shape |
| Session service | Start, 5/15-minute defer, Rain check, completion, no repeated defer, duplicate reuse, invalid payloads |
| Persistence | Today derivation, completion guard, local-day cadence, v1 preservation, v2-to-v3 repair |
| Exercise engine | Catalog parsing/validation, duplicates, random selection, repeat prevention, uniform alternatives, indoor filter |

## Current validation gate

flutter analyze - no issues.

flutter test - 26 tests passing at the Internal Beta documentation baseline.

git diff --check - clean.

# 12. Quality, Privacy, and Diagnostics

## Beta hardening implemented

Asynchronous actions disable while work is pending and exceptions become calm user-facing errors.

Onboarding, Bell response, and Recess layouts scroll safely with large text.

Notification permission follows onboarding and a short rationale.

Notification permission and platform scheduling/delivery failures return truthful UI outcomes.

## Privacy defaults

No analytics SDK is required for v1.

No user content is sent off device.

No account, cloud token, telemetry, or remote service exists.

# 13. Definition of Done

## MVP implementation status

Behavior matches the Bell response and Rain check language.

Persistence is migration-safe and lifecycle transitions are guarded.

Exercise content and selection are fully local and data-driven.

Core screens handle pending actions, errors, and large text.

The application operates without network access.

## Internal Beta gate

Sprint 2 and beta hardening are complete. The project status is Internal Beta; remaining work is device validation, packaging, privacy review, and defect resolution rather than unfinished MVP feature implementation.

# 14. Post-Beta Backlog

| Priority | Work | Exit evidence |
| --- | --- | --- |
| 1 | Representative Android/iOS notification, permission, restart, timezone, and DST matrix | Recorded device results and resolved Critical/High defects |
| 2 | Release signing and internal distribution packaging | Installable signed beta artifacts |
| 3 | Accessibility and privacy review on target devices | Review checklist complete |
| 4 | Beta defect triage | No unresolved release-blocking defects |

This backlog does not authorize accounts, cloud, analytics, AI, settings, history, recommendations, achievements, or other product expansion.

# 15. Version History

| Version | Status | Change |
| --- | --- | --- |
| 1.0.0 | Build-ready baseline | Defined the offline architecture and ordered first vertical slice. |
| 1.2.0 | Internal Beta | Records the implemented Flutter MVP, completed Sprint 2, schema v3, exercise engine, reconciliation, and beta hardening. |